Graph Database in Frappe

Feasibility, Recommendation & Implementation Plan

ClickUp task: Graph Database in Frappe (86d46ay2p)

Immediate scope: Clockapp task dependencies (PLM deferred)

Date: September 2, 2026

Recommendation: Defer adoption; build the abstraction now, the store later

# 1. Finding

The honest answer, after looking at both the framework and the actual workloads: Clockapp does not need a graph database, and adopting one now would cost a week of infrastructure work for capability the application cannot yet use.

Task dependencies in a project tracker are shallow — blocked-by and blocking chains that run two or three levels in practice, over hundreds or low thousands of tasks. A child table on Task plus a recursive query handles that comfortably. The workload that genuinely justifies graph storage is the PLM bill-of-materials case: deep, wide, recursive structures where 'explode this assembly' and 'what breaks if I change this part' are the primary access patterns and depth is not bounded by human planning habits. That work is deferred, so the justification is deferred with it.

Adding a database service is a decision, not a default (standards §10), and a second datastore is exactly the kind of infrastructure sprawl that §4 asks us to avoid without a concrete reason. Right now there is no concrete reason — there is an anticipated one.

# 2. What We Build Instead, Now

The risk in deferring is that dependency logic gets scattered across the codebase and becomes expensive to move later. The mitigation is an abstraction boundary rather than a datastore: dependencies are written and read exclusively through a small traversal API, so callers never issue their own recursive queries.

- A Task Dependency child table holds edges (blocked-by / blocking) with referential integrity from Frappe's own Link fields.

- A traversal module exposes the three operations the application actually needs: direct dependencies, full transitive closure (with a depth cap), and cycle detection. Nothing else queries dependency data directly.

- Cycle prevention runs on save with a specific error naming the offending path, rather than allowing a cycle that later breaks the Gantt view (standards §8).

- Because every caller goes through that module, swapping its internals for a graph store later is a change to one module, not an audit of the whole codebase.

This is roughly a day of architecture work (tasks 2.2.6 and 2.2.7 in the Clockapp plan), not a separate project.

# 3. Options When Adoption Is Revisited

| Option | Approach | Pros | Cons |
| --- | --- | --- | --- |
| A — Recursive SQL | Recursive queries against the existing relational store, behind the traversal API. | No new infrastructure, no synchronisation, no second backup and monitoring story. Sufficient for Clockapp's depth. | Query cost grows with depth and fan-out; not a fit for unbounded BOM explosion. |
| B — Graph extension in Postgres (e.g. Apache AGE) | Cypher-style traversal inside the existing Postgres instance. | Graph semantics with one database to operate. Backups, HA and monitoring stay unified (§4). | Ties the capability to Postgres; less battle-tested than a dedicated engine under heavy load. |
| C — Dedicated graph database (e.g. Neo4j) | A separate graph store fed by controller overrides on the relevant DocTypes. | Strongest traversal performance and query expressiveness at depth. | A second service to run and secure, plus a synchronisation and consistency problem between the relational row and the edge. |

Sequence when the time comes: measure Option A against real PLM structures first; move to B if it falls short; reserve C for a workload that demonstrably exceeds what an in-Postgres extension can serve. Each step is only taken on evidence from the previous one.

# 4. Plan

| ID | Task | Owner | Est | Depends on |
| --- | --- | --- | --- | --- |
| G1 | Dependency data model: child table, link integrity, indexes | Arch | 0.25 | Task schema |
| G2 | Traversal API: direct, transitive (depth-capped), cycle detection | Arch | 0.5 | G1 |
| G3 | Cycle prevention on save with a specific, actionable error | Team | 0.5 | G2 |
| G4 | Tests: depth, fan-out, cycles, deleted-task edge cases | Team | 0.5 | G2 |
| G5 | Benchmark the traversal API against synthetic deep structures | Arch | 0.5 | G2 |
| G6 | Decision review — revisit adoption on PLM evidence | Arch | 0.25 | G5 |

G1–G4 run inside the Clockapp architecture and build phases (Sep 3–11). G5–G6 are scheduled with the PLM engagement rather than now; the benchmark is what turns this from an assumption into a decision.

# 5. Risk If This Is Reversed

The failure mode worth naming: adopting a graph database now would put a synchronisation problem into the system on day one — the relational row and the graph edge written in separate transactions, with no atomicity between them — in exchange for traversal performance that Clockapp's data volume cannot notice. That is complexity moved onto the team rather than absorbed by the system, and it is the opposite trade from the one worth making at this stage.

Graph database — feasibility and plan